AP Computer Science Productions™

Lawrence Chan, Kent Akasaka, Annie Gao, Greg Ekchian Robert Vanderley

# March 23

During class, we brainstormed ideas for the Grid, Room, Player, and weapon classes.

Grid: mini-map, outlines for individual rooms and their contents

Room: specific entrances, randomly generated contents in different locations

Player: heath, weapon, and score

Weapon: handgun, AK-47, and mini-nuke

Time: a double class period

# March 24

Kent, Annie, Greg, and I decided to meet after school to discuss the class hierarchies.  This included the various fields, parameters, and variables.  We tried our best to map out the entire program and assign classes for each person.  There were some changes to our original ideas – we removed the individual room outlines and planned to add them after we finish the essentials. To improve communication, I printed out copies of contact information for everyone.

Time: ~1.5 hours

# March 25

Hi Everybody!

Meeting at 8am (that's right!) this Saturday.  Please come over to Lawrence's house at 88 Baker Street.  Breakfast/lunch is provided too!  Please bring your classes - without compilation errors, etc.  Debug them first!  I'll setup a computer in the dining room, so I don't think you'll have to bring any laptops.  Robert - you're doing the player class.  For everyone, please read up and research how to do applets because the other group already has one running successfully.  I'll see you all on Saturday with everything working!  Thanks!

Lawrence

Time: 5 minutes

## March 26

Engineers are supposedly working on their classes.

Time: unknown

# March 27

Robert arrives promptly at 8am, followed by Greg, Kent, and Annie.  Luckily, Kent and Annie brought their laptops, which proved to be extremely useful.  Greg bought two additional Java books.  Everyone finished the assigned homework and I split up the team – Greg and Robert on applets, and Annie, Kent, and I on the game manager.  For several hours, we debugged code, began to learn applets, and attempted to tie the entire game together.  Enthusiasm levels were high.

Time: 3.5 hours

## March 29

The player can successfully move through a randomly generated maze printed on a console window.  I showed the project to everyone in the group and had them test it.  The console printed more lines while the number pad keys were quickly pressed.  “Argh!  My eyes are starting to hurt,” exclaimed Greg.  Kent and Robert shared similar comments.  We decided that an applet was critical for a good user interface – also to prevent seizures during the game.  Robert, the applet master, continued his work on the applet.  Unfortunately, Annie was absent.

Time: less than a class period

## March 30

Kent, Greg, and I met to discuss the general game play, such as the scoring and encounters.  Everyone decided upon a war theme and storyline for the game.  There would be a separate class to handle the player interactions in the environment.  It seemed that the majority of the coding could not continue without this being done.  Robert continued his work on the applet based on the current code.  Annie finished her Animal class, which was later changed into the Opponent class.  I hinted that there might be outside meetings during this week, but people seemed to be the “busiest” when the crux of the project was about to come together.   I decided to assign more work during the class triple.  (Hint, hint, to anyone who is reading this on my FTP server)

Time: less than a class period

## March 31

For extra credit, I asked Annie to implement an Interface in her Opponent class.  Robert got an applet working, but we discovered that applets could not use FileIO.  Because of this, we decided to use an application instead, which should be similar to applets but more functional.  We finished designing the game play.  From now, only the room elements, player interactions, and scoring are left.  I assigned Greg to write the storyline.  We all decided to meet this Saturday evening, even if all members could not attend.

Time: ~30 minutes

## April 3

Kent promptly arrived at 8pm, followed by Greg and Annie.  Unfortunately, Robert could not attend, but nevertheless, he emailed me the work that he had done.  I decided that the program needed a list of the top ten scores and assigned Kent to write it.  Greg finished the storyline while Annie created an ASCII splash screen for the console.  After several hours, Annie and Greg finished their work, but Kent was experiencing compilation errors.  We worked until 12:30am before everyone fell asleep.  Afterwards, I tried to write my own top ten score class, but I also had my share of problems.  I asked Kent to finish it in the morning.

Time: ~6 hours

## April 4

Kent worked for five hours on the score class and finally called it quits.  I said that the class was crucial because we have to make up for our console application in order to compete with the other group’s application.  Greg worked on it for an hour.  I coaxed and cajoled them to continue working, and finally, Kent finished the class.  That was the final piece of the entire program.

Time: ~6 hours